# InternLink — Current Project Status and Updated Roadmap

Status date: September 28, 2026

Project: Internship and placement portal

Purpose: Replace the earlier development notes with a status checked against the current source tree.

## 1. Current Status

| Area | Current status |
| --- | --- |
| Student registration and login | Implemented; session-based authentication |
| Internship discovery | Implemented; keyword search, filters, and paginated AJAX results |
| Bookmarks | Implemented; students can add and remove saved internships |
| Internship applications | Implemented; application submission prevents duplicate applications |
| Student dashboard | Implemented; displays the signed-in student's real application history, statuses, counts, profile details, and saved internships |
| Company registration and login | Implemented |
| Company dashboard | Implemented; displays company posting/application metrics and company-owned internship postings |
| Company profile | Implemented; company can view and update its profile |
| Internship management | Implemented; companies can create, edit, and delete their own postings |
| Application review | Implemented; companies can review applicants and update application statuses |
| Company candidates page | Implemented; shows applicants for the signed-in company's internships |
| Login return paths and logout | Implemented; supported destinations are validated and logout invalidates the session |
| Admin features | Not implemented beyond the admin login placeholder page |
| Student profile editing | Not implemented; dashboard profile details are currently read-only |
| Resume upload | Not implemented |
| Interview scheduling | Not implemented |
| Automated test suite | 12 Maven/JUnit tests pass; several DAO tests use the configured MySQL database |
| Overall completion | Core student and company workflows are working; admin and advanced student features remain |

## 2. Implemented Features

### Student

Register and sign in; successful sign-in opens the student dashboard.

Browse internships with AJAX-backed search, category/location/duration/stipend filters, and pagination.

Open internship details and submit an application while signed in.

Prevent duplicate applications to the same internship.

Save and unsave internships.

View submitted applications, current statuses, real dashboard metrics, and saved internships on the dashboard.

Search internships from the dashboard and navigate to the browse results.

Sign out and invalidate the current session.

### Company

Register, sign in, and sign out.

View a dashboard with posting, application, and pending-review counts.

Create, edit, and delete company-owned internship postings.

View and update company profile information.

Review applications submitted to the company's postings and update application statuses (pending, shortlisted, rejected, or selected).

View real applicants in the candidates section.

Reach company pages through authenticated routes; unauthenticated users are redirected to sign-in.

### Shared and project foundation

Maven WAR application using Java, JSP, Jakarta Servlets, JDBC, and MySQL.

Database schema includes students, companies, internships, applications, admins, and bookmarks.

JSON endpoints power internship search, bookmarking, and application submission.

Common login return destinations are allowlisted to prevent redirects to arbitrary external sites.

Local Tomcat setup and start scripts are provided under .vscode.

## 3. Work Completed Against the Earlier Plan

The original plan's first foundation, student-backend, and internship-browsing milestones are implemented. The planned company-authentication, company-dashboard/profile, internship-management, and application-review milestones are also implemented.

The earlier plan identified the student dashboard as static and the company pages as UI-only. Those statements are now out of date: both areas have working server-side flows and use project data. The student dashboard now loads real applications and bookmarks. Company registration/login, profile management, postings, applicant review, and candidate listing are connected to DAOs and servlets.

## 4. Remaining Feature Checklist

### Admin portal — not implemented

Functional admin authentication and session handling.

Admin dashboard metrics.

Student account management.

Company account management and company verification/rejection workflow.

Internship moderation and application oversight.

Reports and placement statistics.

Admin model/DAO and corresponding servlets and JSP pages.

The schema contains an admins table, but the presence of the table does not mean the admin workflow is implemented. admin/login.jsp is currently only a placeholder; no functional admin dashboard or management workflow was found.

### Student features — not implemented

Edit student profile.

Upload, store, and manage resumes.

Interview schedule and interview history.

### Additional project work

Add focused automated tests for the new dashboard servlets, authorization rules, and bookmark-removal flow.

Continue end-to-end checks of student and company workflows, including invalid input and database failures.

Review error handling and validation across all forms and AJAX endpoints.

Review any remaining static or placeholder content outside the working student and company dashboards.

## 5. Updated Development Roadmap

The original roadmap is retained as a guide, but completed student/company milestones should not be repeated.

### Next: Admin authentication and overview

Implement admin authentication and session protection.

Add an admin dashboard backed by real counts for students, companies, internships, and applications.

Add admin model/DAO methods and tests.

Deliverable: An authenticated admin can view a real system overview.

### Then: Admin account management

List and manage students.

List companies and implement verification/rejection actions.

Enforce admin authorization on every management operation.

Deliverable: Admins can manage student and company accounts.

### Then: Admin content management and reports

Moderate internship postings.

Inspect applications.

Produce accurate system/placement reports from database data.

Deliverable: Admins can moderate portal content and review system-level statistics.

### Then: Student profile and resume

Add student profile editing and persistence.

Add validated resume upload and a defined storage/retention approach.

Add tests for profile updates and file handling.

Deliverable: Students can maintain their profile and resume.

### Then: Interview scheduling

Add an interview model, schema, DAO, and role-authorized scheduling flow.

Let companies schedule or update interviews and students view their interviews.

Define how interview records relate to applications and statuses.

Deliverable: Companies can schedule interviews and students can view them.

### Final verification and polish

Run end-to-end checks across student and company flows and, once implemented, admin flows.

Test authorization, invalid forms, redirects, and AJAX error paths.

Confirm responsive layouts and remove remaining placeholder data.

Re-run the complete Maven test suite and verify deployment through the local Tomcat scripts.

Deliverable: A verified portal whose implemented features match the project synopsis.

## 6. Current Technology Stack

| Layer | Current implementation |
| --- | --- |
| Language | Java 25 configured as Maven compiler source/target |
| Web layer | JSP and Jakarta Servlets; Jakarta EE API dependency 11.0.0-M1 |
| Local servlet container | Apache Tomcat 10.1.43, configured by the repository's Tomcat setup script |
| Database | MySQL; the checked-in schema targets MySQL 8 or later |
| Database access | JDBC with prepared statements and project DAO classes |
| Front end | JSP, HTML, CSS, and vanilla JavaScript; Tailwind is loaded from a CDN on pages that use it |
| JSON | Gson 2.11.0 |
| Build and packaging | Maven 3.9.x; WAR packaging |
| Tests | JUnit Jupiter 5.10.2 |

## 7. Verification Notes

The full Maven test suite completed successfully with 12 tests, 0 failures, and 0 errors during the latest dashboard work.

Live local checks exercised student registration/login, student dashboard rendering, bookmarking/removal, company candidate rendering, logout, and protected-page redirects.

The local application was available at http://localhost:8081/InternLink/ and returned HTTP 200 during verification.

Database-backed checks rely on the local MySQL service and its current internlink database.